# AWS Cloud Environment Design for Development Teams

Project Name: Cloud Enablement for Engineering Teams

Author: Abraham Mayowa Hezekiah

Date:  01/03/2024

Sprint Task: [Link to Jira Card]

# Objective

To design and implement a secure, scalable, and maintainable AWS cloud environment for the development and engineering teams at Data Lake Limited, integrating with the corporate network and existing Microsoft Active Directory.

# Architecture Overview

Key Components:

- AWS Organizations with multiple accounts: Management, Shared Services, Dev Team 1, Dev Team 2

- VPCs in each account with public and private subnets

- VPN Connectivity between on-prem Data Center (Preston) and AWS using Site-to-Site VPN with IKEv2/IPSec and dual redundant tunnels

- AWS Directory Service (Enterprise or AD Connector) integrated with on-prem AD (duu.local and blue.net)

- SSO Integration via IAM Identity Center

- Secure developer access (RDP/SSH) to EC2 resources

- Region: AWS London (eu-west-2)

# Security Considerations

- End-to-end IPSec encryption on VPN tunnels

- SSO using existing Active Directory credentials

- MFA handled on endpoint devices (no additional MFA in AWS)

- Use of IAM roles tied to AD groups

- EC2 instances protected via Security Groups and NACLs

- Optional: Use AWS Systems Manager for secure, portless session access

# Networking Diagram

[Insert link or image of the diagram uploaded to Draw.io or Confluence]

# Implementation Plan

| Step | Task | Owner | Status |
| --- | --- | --- | --- |
| 1 | Create AWS Organization and accounts | Cloud Team | ☐ |
| 2 | Setup VPCs in each account | Cloud Team | ☐ |
| 3 | Deploy VPN Gateway, configure Site-to-Site VPN | Network Team | ☐ |
| 4 | Deploy AWS Directory Service or AD Connector | Cloud Team | ☐ |
| 5 | Integrate SSO with Microsoft AD | IAM Admin | ☐ |
| 6 | Configure EC2 access (RDP/SSH) | Cloud Team | ☐ |
| 7 | Review with Enterprise Architecture Team | Cloud Architect | ☐ |
| 8 | Submit for InfoSec Approval | Cloud Architect | ☐ |
| 9 | Begin environment build with Cloud Engineers | Cloud Team | ☐ |

# Review & Approvals

- Enterprise Architecture Team – Alignment on account strategy and connectivity

- Information Security Team (InfoSec) – Approval of VPN, AD, and access control model